Annex 8.0

GENERIC ENVIRONMENTAL MANAGEMENT PLAN AND

MONITORING PROCEDURES (CHECKLISTS) FOR

RECONSTRUCTION AND IMPROVEMENT OF STATE-OWNED PUBLIC FACILITIES

Part 1: Institutional and Administrative Framework

Part 2: Environmental and Social Screening

Part 3: MITIGATION PLAN

Part 4: MONITORING PLAN

| PART 1: INSTITUTIONAL & ADMINISTRATIVE FRAMEWORK |  |  |  |  |
| --- | --- | --- | --- | --- |
| Country | Serbia |  |  |  |
| Project title |  |  |  |  |
| Scope of project and activity |  |  |  |  |
| Institutional arrangements Ministry of Finance, Ministry of Construction, Transport and Infrastructure and Ministry of Education, Science and Technological Development, Belgrade, Serbia, | WB (Project Team Leader) | Project Management PIMO – Public Investment Management Office General manager - Marko Blagojevic | Local Counterpart and/or Recipient |  |
| Implementation arrangements Technical design: Work supervision: Work performance: | Safeguard Supervision selected Consultant for Work supervision (it will be selected afterwards) | Counterpart Supervision -Inspector for work security and protection | Inspectorate Supervision -Inspector for environmental protection -Inspector for construction | Contactor (it will be added later, after Contractor is selected) |
| SITE DESCRIPTION |  |  |  |  |
| Name of site |  |  |  |  |
| Describe site location | For more detail see tender document |  | Attachment I: Site Map [ ] Y [ ] N |  |
| Who owns the land? | Republic of Serbia |  |  |  |
| Geographic description |  |  |  |  |
| LEGISLATION |  |  |  |  |
| Identify national & local legislation & permits that apply to project activity. Indicate the institutional authorities with responsibility for implementing each piece of legislation or issuing permits | Law of Spatial planning and Construction, Official Gazette of RS, no: 72/2009, 81/2009, 64/2010 – decision of Constitutional Court, 24/2011, 121/2012, 42/2013 - decision of Constitutional Court, 50/2013 - decision of Constitutional Court, 98/2013 - decision of Constitutional Court, 132/2014 and 145/2014. Law on Occupational Health and Safety - Official Gazette of RS, no: 101/2005, 91/2015 Law on Environmental Impact Assessment - Official Gazette of RS, no. 135/04, 36/09, 36/09 – different law, 72/09 – different law and 43/11) Energy Law – Official Gazette of RS no.145/2014 Law on Waste Management - Official Gazette of RS no.46/2013 Law on Air protection - Official Gazette of RS no.36/2009 Law on Waters - Official Gazette of RS no.30/2010, 93/2012, 101/2016. Law on chemicals - Official Gazette of RS, no.36/2009, 88/2010,92/2010,92/2011,93/2012 and 25/2015. Law on Protection from Environmental Noise - Official Gazette of RS, no.36/2009,88/2010. Rulebook on the content and manner of conducting professional supervision, Official Gazette of RS, no: 7/2010. Rulebook on contents, manner and procedure of preparation and manner of control of technical documentation according to the class and purpose of facilities, Official Gazette of RS, no: 23/2015, 77/2015, 58/2016, 96/2016 and 67/2017. |  |  |  |
| PUBLIC CONSULTATION |  |  |  |  |
| Identify when / where the public consultation process took place |  |  |  |  |
| INSTITUTIONAL CAPACITY BUILDING |  |  |  |  |
| Will there be any need for environmental management capacity building (e.g. environmental training, monitoring equipment etc.)? | [ ] N or [ ] Y if Yes, Attachment II includes the capacity building program |  |  |  |

| PART 2: ENVIRONMENTAL /SOCIAL SCREENING FOR RECONSTRUCTION AND IMPROVEMENT OF STATE-OWNED PUBLIC FACILITIES |  |  |  |
| --- | --- | --- | --- |
| Will the site activity include/involve any of the following potential issues and/or impacts: | Activity and examples of potential issues and/or impacts | Status If Yes for any | Additional references |
|  | - Building rehabilitation - Site specific vehicular traffic - Increase in dust and noise from demolition and/or construction - Construction waste - Safety at the site | [ ] Yes [ ] No | See Section B below |
|  | - New construction - Excavation impacts and soil erosion - Site specific vehicular traffic - Increase in dust and noise from demolition and/or construction - Construction waste | [ ] Yes [ ] No New construction is not planned | See Section B below |
|  | - Individual wastewater treatment system - Effluent and / or discharges into receiving waters | [ ] Yes [ ] No | See Section C below |
|  | - Acquisition of land - Encroachment on private property - Relocation of project affected persons - Involuntary resettlement - Impacts on livelihood incomes | [ ] Yes [ ] No | See Section D below |
|  | - Hazardous or toxic materials - Use of hazardous/toxic materials (solvents, fuels, surface coatings etc.) - Removal and disposal of toxic and/or hazardous demolition and / or construction waste (e.g. asbestos) - Storage of machine oils and lubricants | [ ] Yes [ ] No | See Section E below |
|  | - Impacts on forests and/or protected areas - Encroachment on designated forests, buffer and /or protected areas | [ ] Yes [ ] No | See Section F below |
|  | - Handling / management of medical waste - Clinical waste, sharps, pharmaceutical products (cytoxic and hazardous chemical waste), radioactive waste, organic domestic waste, non-organic domestic waste - On site or off-site disposal of medical waste | [ ] Yes [ ] No | See Section G below |
|  | - Traffic and Pedestrian Safety - Site specific vehicular traffic - Site is in a populated area | [ ] Yes [ ] No | See Section H below |

| PART 3: MITIGATION PLAN FOR RECONSTRUCTION AND IMPROVEMENT OF STATE-OWNED PUBLIC FACILITIES |  |  |
| --- | --- | --- |
| ACTIVITY | PARAMETER | MITIGATION MEASURES CHECKLIST |
| A. General Conditions | Notification and Worker Safety | - The local construction and environment inspectorates and communities have been notified of upcoming activities-Project manager obligation - The public has been notified of the works through appropriate notification in the media and/or at publicly accessible sites (including the site of the works)-PIU obligation - All legally required permits (to include not limited to land use, resource use, dumping, sanitary inspection permit) have been acquired for construction and/or rehabilitation-permits are not needed - All work will be carried out in a safe and disciplined manner designed to minimize impacts on neighboring residents and environment.- Contractor obligation - Workers’ PPE will comply with international good practice (always hardhats, as needed masks and safety glasses, harnesses and safety boots) .-Contractor obligation - Appropriate signposting of the sites will inform workers of key rules and regulations to follow. .-Contractor obligation |
| B. General Rehabilitation and /or Construction Activities | Air Quality | - During interior demolition use enclosed debris-chutes above the first floor.-Contractor obligation - Keep demolition debris in controlled area and spray with water mist to reduce debris dust.-Contractor obligation - Suppress dust during pneumatic drilling/wall destruction by ongoing water spraying and/or installing dust screen enclosures at site.-Contractor obligation - Keep surrounding environment (side walks, roads) free of debris to minimize dust.-Contractor obligation - There will be no open burning of construction / waste material at the site.-Contractor obligation - There will be no excessive idling of construction vehicles at sites.-Contractor obligation - Water dusty areas, particularly during hot, dry or windy weather .-Contractor obligation |
|  | Noise | - Construction noise will be limited to restricted times agreed to in the permit.-Contractor obligation - During operations the engine covers of generators, air compressors and other powered mechanical equipment should be closed, and equipment placed as far away from residential areas as possible.-Contractor obligation |
|  | Water Quality | - The site will establish appropriate erosion and sediment control measures such as e.g. hay bales and / or silt fences to prevent sediment from moving off site and causing excessive turbidity in nearby streams and rivers.-not relevant |
|  | Waste management | - Waste collection, transport, and disposal sites will be identified for all major waste types expected from demolition and construction activities.-obligation of Contractor and Project Manager - Mineral construction and demolition wastes will be separated from general refuse, organic, liquid and chemical wastes by on-site sorting and stored in appropriate containers. .-Contractor obligation - Construction waste will be collected and disposed properly by licensed collectors.-Contractor obligation - The records of waste disposal will be maintained as proof for proper management as designed.-Obligation of Contractor, Work Supervisor and Project Manager - Whenever feasible the contractor will reuse and recycle appropriate and viable materials (except asbestos).-Contractor obligation |
| C. Wastewater | Water Quality | - The approach to handling sanitary wastes and wastewater from building sites (installation or reconstruction) must be approved by the local authorities-not relevant - Before being discharged into receiving waters, effluents from individual wastewater systems must be either treated or approved for discharge into the public sewerage system in order to meet the minimal quality criteria set out by national guidelines on effluent quality and wastewater treatment-not relevant |
| D. Land acquisition | Land Acquisition Plan/Framework | - If expropriation of land was not expected and is required, or if loss of access to income of legal or illegal users of land was not expected but may occur, that the bank task Team Leader is consulted.-not relevant - The approved Land Acquisition Plan/Framework (if required by the project) will be implemented-not relevant |
| E. Toxic Materials | Asbestos management | - If asbestos is located on the project site, mark clearly as hazardous material -not relevant - Asbestos is to be appropriately contained and sealed to minimize exposure-not relevant - The asbestos prior to removal (if removal is necessary) will be treated with a wetting agent to minimize asbestos dust-not relevant - Asbestos will be handled and disposed by skilled & experienced professionals licensed. Any personal involved with handling asbestos must have personal protection clothing or equipment in accordance with applicable international standards-not relevant - If asbestos material is be stored temporarily, the wastes should be securely enclosed inside closed containments and marked appropriately-not relevant - The removed asbestos will not be reused, and disposed in officially authorized sites. -not relevant |
|  | Toxic / hazardous waste management | - Temporarily storage on site of all hazardous or toxic substances will be in safe containers labeled with details of composition, properties and handling information -not relevant because there is no toxic or hazardous materials - The containers of hazardous substances should be placed in an leak-proof container to prevent spillage and leaching-not relevant because there is no toxic or hazardous materials - The wastes are transported by specially licensed carriers and disposed in a licensed facility. -not relevant because there is no toxic or hazardous materials - Paints with toxic ingredients such as solvents or lead will not be used-not relevant because there is no toxic or hazardous materials |
| F. Affects forests and/or protected areas | Protection | - For large trees in the vicinity of the activity, mark and cordon off with a fence large tress and protect root system and avoid any damage to the trees-not relevant - Adjacent wetlands and streams will be protected, from construction site run-off, with appropriate erosion and sediment control feature to include by not limited to hay bales, silt fences-not relevant - There will be no unlicensed borrow pits, quarries or waste dumps in adjacent areas, especially not in protected areas. -not relevant |
| G. Disposal of medical waste | Infrastructure for medical waste management | - In compliance with national regulations the contractor will insure that newly constructed and/or rehabilitated health care facilities include sufficient infrastructure for medical waste handling and disposal; this includes and not limited to: - Special facilities for segregated healthcare waste (including soiled instruments “sharps”, and human tissue or fluids) from other waste disposal: -not relevant - Clinical waste: yellow bags and containers - Sharps – Special puncture resistant containers/boxes - Domestic waste (non-organic): black bags and containers - Appropriate storage facilities for medical waste are in place; and-not relevant - If the activity includes facility-based treatment, appropriate disposal options are in place and operational-not relevant |
| H Traffic and Pedestrian Safety | Direct or indirect hazards to public traffic and pedestrians by construction activities | - In compliance with national regulations the contractor will insure that the construction site is properly secured and construction related traffic regulated. This includes but is not limited to - Signposting, warning signs, barriers and traffic diversions: site will be clearly visible and the public warned of all potential hazards-Contractor obligation - Traffic management system and staff training, especially for site access and near-site heavy traffic. Provision of safe passages and crossings for pedestrians where construction traffic interferes. -Contractor obligation- - Adjustment of working hours to local traffic patterns, e.g. avoiding major transport activities during rush hours or times of livestock movement -Contractor obligation - Active traffic management by trained and visible staff at the site, if required for safe and convenient passage for the public. -Contractor obligation - Ensuring safe and continuous access to office facilities, shops and residences during renovation activities, if the buildings stay open for the public. -Contractor obligation |
| I Land clearing and vegetation removal | Pesticide Use | (a) Land clearing vegetation removal shall be done either manually or mechanically. No pesticides shall be used-not relevant |
| J Use of materials in compliance in international protocols | Insulating materials comply with Montenegro commitments to the Montreal Protocol | (a) No insulating materials produced with or containing greenhouse gas agents (foaming or blowing agents) are to be used-not relevant |

| PART 4: MONITORING PLAN FOR RECONSTRUCTION AND IMPROVEMENT OF STATE-OWNED PUBLIC FACILITIES |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Phase | What (Is the parameter to be monitored?) | Where (Is the parameter to be monitored?) | How (Is the parameter to be monitored?) | When (Define the frequency / or continuous?) | Why (Is the parameter being monitored?) | Cost (if not included in project budget) | Who (Is responsible for monitoring?) |
| During activity preparation | Notification and Worker Safety | close to the object | regular supervision Inspection | all time | security, quality of works |  | Work Supervision Inspectorate Supervision |
| During activity implementation During activity supervision | Building reconstruction Traffic and Pedestrian Safety Notification and Worker Safety Air Quality Noise Waste management | on object close to the object on construction on construction on construction on construction | regular supervision Inspectorate Supervision Work Supervision Inspectorate Supervision Work Supervision Inspectorate Supervision Work Supervision Inspectorate Supervision Work Supervision Inspectorate Supervision Work Supervision | all time all time all time all time all time all time | Quality of works security protection protection protection protection |  | Work Supervision Inspectorate Supervision Inspectorate Supervision Work Supervision Inspectorate Supervision Work Supervision Inspectorate Supervision Work Supervision Inspectorate Supervision Work Supervision Inspectorate Supervision Work Supervision Contractor Project Manager |

Remark: Selected Contractor and Project Manager have common responsibility to provide and collect information, documentation, measurements results and to collect progress and work photos that confirm fulfillment of the mitigation plan and monitoring plan during the implementation on the field.

Land acquisitions includes displacement of people, change of livelihood encroachment on private property this is to land that is purchased/transferred and affects people who are living and/or squatters and/or operate a business (kiosks) on land that is being acquired.

Toxic / hazardous material includes and is not limited to asbestos, toxic paints, removal of lead paint, etc.